**QUOTE & PROPOSAL**

**EcoCash & Deriv API Integration**

**Prepared by:**  
**Moreblessing Nyemba (Trading as Slyker Tech Web Services)**  
2789 ,Dada Cresent, Budiriro 2, Harare, Zimbabwe   
Email: info@slykertech.co.zw  
Phone: +263787211325  
**Prepared for:**  
N/A  
Apeiro Media Pvt Ltd

**Date:** 27/03/205

**1. Project Overview**

This proposal outlines the development of a **web-based EcoCash and Deriv API automation platform** using **Django** for the backend and **Vite (React)** for the frontend.

The system will allow users to **automate deposits and withdrawals** between **Deriv and EcoCash**, ensuring a seamless experience. The project will be **deployed on Choreo starting from Day 2**, allowing the client to **monitor progress in real-time**.

**Why Choose This Service?**

* **Exclusive Provider:** This service is **only available through Moreblessing Nyemba (Trading as Slyker Tech Web Services)**.
* **Daily Updates:** As the **sole developer**, I will provide **daily updates** on project status, ensuring transparency and smooth progress.
* **Continuous Deployment on Choreo:**
  + The project will be **deployed on Choreo starting from Day 2**.
  + Every commit will **automatically trigger a new deployment**, ensuring real-time tracking.
  + Clients can **review progress, give feedback, and request modifications** instantly.
* **Frontend Development Starts First:** We will begin with the **React + Vite frontend** to structure the UI and user experience before integrating the backend.
* **Flexible Pricing:** **The price is negotiable** based on additional features or modifications.

**2. Project Scope**

**Frontend Development (Vite + React) - Starts First**

* Design and development of a **responsive UI**.
* **User dashboard** for tracking deposits, withdrawals, and status updates.
* Integration with **Choreo for real-time deployment**.
* **User authentication setup**.

**Backend Development (Django + DRF)**

* Integration of **EcoCash API** for automated deposits/withdrawals.
* Integration of **Deriv API** for trading-related payments.
* Secure **user authentication** and **API key management**.
* Transaction logging and reporting.

**Deployment on Choreo**

* **Choreo deployment starts on Day 2** for real-time tracking.
* Continuous integration with **every commit triggering a new deployment**.
* Client can **monitor progress and provide feedback live**.

**3. Pricing Breakdown**

|  |  |
| --- | --- |
| Component | Estimated Cost (USD) |
| Frontend Development (Vite + React) | $125 |
| Backend Development (Django + DRF) | $80 |
| Basic Security & API Setup | $20 |
| Testing & Debugging | $30 |
| Choreo Deployment & Monitoring | **Included** |
| Total Project Cost | **$300 (Negotiable)** |

**4. Project Timeline (2 Weeks Completion)**

|  |  |
| --- | --- |
| Phase | Duration |
| Project Kickoff | Day 1 |
| Frontend Development Starts | **Day 1-6** |
| Choreo Deployment Begins | **Day 2** |
| Backend Development Begins | Day 7-10 |
| Testing & Debugging | Day 11-13 |
| Final Deployment & Handover | Day 14 |

**Estimated Completion Date:** 11/04/2025

**5. Payment Terms**

* **50% Deposit ($150) upfront** to begin development.
* **50% Balance ($150) upon project completion.**
* **Pricing is negotiable** based on additional features or modifications.

**6. Terms & Conditions**

1. **Exclusive Service:** This API automation service is **only available through Moreblessing Nyemba (Trading as Slyker Tech Web Services)**. No third-party providers are involved.
2. **Daily Updates:** The client will receive **daily project updates** via WhatsApp, email, or a shared document.
3. **Direct Communication:** You will have **direct access** to the developer for modifications and additional requests.
4. **Continuous Deployment on Choreo:**
   * The project will be **deployed to Choreo from Day 2** for real-time testing and tracking.
   * Every update will be **automatically pushed to Choreo**, allowing the client to **monitor progress in real time**.
   * Feedback and modifications can be applied **instantly**, ensuring the best final product.
5. **Post-Launch Support:** Free bug fixes for **1 month** after deployment.

**7. Acceptance of Proposal**

By signing this document, you agree to the terms outlined above and approve the commencement of work.

**Client Name:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  
**Signature:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  
**Date:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Company Representative (Moreblessing Nyemba):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  
**Signature:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  
**Date:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_